Behavioral Anomaly Detection System

Bug & Issue Log — Day 1 (Data Generation) & Day 2 (Feature Engineering)

# Purpose of This Log

This document records every issue found and fixed during development, along with how each was caught. It exists to make the build process auditable and defensible under questioning — rather than presenting the system as if it worked perfectly on the first attempt, this log shows the actual validate-then-fix process used at each stage.

# Day 1 — Synthetic Log Generation

## Outcome

No functional bugs were found in the generator itself. Every validation check (schema correctness, cold-start timing, drift-group city/hour shift, and structural correctness of all 5 attack types) passed on the first full run. This was verified explicitly — not assumed — by inspecting sample rows for each attack type and cross-checking cold-start/drift users against the exact days configured in the script.

## Process Issue Handled (not a code bug)

An earlier, less complete draft of the generator already existed in the working environment (different schema, no access-topology graph, weaker separation between cold-start and drift logic). Rather than edit it incrementally, it was archived and replaced with the finalized version to avoid a schema mismatch propagating silently into Day 2’s feature engineering. This is a design decision worth mentioning if asked about iteration — the first attempt was not treated as final just because it ran without errors.

## Validation Checks Performed

- Confirmed dataset shape and column schema matched design (13,346 rows, 16 columns).

- Confirmed attack ratio (4.08%) and per-attack-type event counts were realistic and imbalanced.

- Spot-checked impossible_travel rows: verified two logins from geographically distant cities within a short time gap.

- Spot-checked lateral_movement rows: verified hosts touched belonged to departments other than the user's home department.

- Spot-checked credential_misuse rows: verified odd-hour timestamp + unrecognized device_id.

- Spot-checked device_spoofing rows: verified a known device_id paired with a mismatched fingerprint.

- Confirmed cold-start users (user_045–user_049) had zero events before day 22, exactly as configured.

- Confirmed drift-group users showed a city/working-hour shift starting exactly on day 20 (verified via weekly city breakdown).

# Day 2 — Feature Engineering

## Bug Found: is_foreign_dept always returned 0

| Field | Root Cause | Fix | Status |
| --- | --- | --- | --- |
| Symptom | The lateral_movement attack type showed is_foreign_dept = 0.0 and foreign_dept_burst_distinct = 0.0 in the per-attack-type feature summary — despite lateral_movement being defined specifically as accessing hosts in foreign departments. | N/A — caught via mandatory feature-separation validation step (comparing mean feature values grouped by attack_type) before proceeding to model training. | Fixed & Verified |

## Root Cause

The synthetic log's `dept` column (set in Day 1's generator) always stores the USER's own home department — it is copied directly from the user's profile at event creation time and never changes, regardless of which host the event actually accesses. The Day 2 feature code was comparing this column against itself, which by construction can never produce a mismatch, so the “foreign department” signal was silently dead for every single event, including genuine lateral-movement attacks.

## Fix

Replaced the comparison with the HOST's actual owning department, derived from the access-topology graph built in Day 1 (entities.json → dept_hosts mapping), instead of the log's static per-user dept column. is_foreign_dept is now: (host's owning department ≠ user's home department) AND (host's department ≠ ‘shared’). The rolling burst-window tracker (foreign_dept_burst_distinct) and the department-novelty tracker (user_depts_seen) were both updated to key off the corrected host department as well, since they depended on the same broken value.

## Verification After Fix

- Re-ran the per-attack-type feature summary: is_foreign_dept jumped from 0.0 to 1.0 for lateral_movement, and stayed at 0.0 for every other category (normal traffic included).

- foreign_dept_burst_distinct rose from 0.0 to 1.58 for lateral_movement specifically, confirming the rolling-window burst logic was also repaired, not just the single-event flag.

- Re-confirmed no other attack type was affected by the fix (all other feature means were unchanged before/after).

## Secondary Checks Performed (no bugs found, but explicitly verified)

- Causality / no future leakage: confirmed every user's first-ever event has entity_history_event_count = 0 and is_cold_start_entity = 1, proving no feature used data from before an entity's own first appearance.

- NaN audit: confirmed the only NaN values in the output are geo/time-gap features on each user's very first event (expected — there is no “previous event” to compare against) and metadata columns (attack_type/attack_id) on normal rows.

- Circular-hour handling: verified the hour-of-day distance function correctly treats 23:00 and 00:00 as close together rather than 23 hours apart, avoiding false positives for users who habitually work past midnight.

# Why This Log Matters for the Pitch

Rather than presenting a system that “just worked,” this log demonstrates an actual engineering process: build → validate against ground truth → catch a real, non-obvious bug → fix it → re-verify. The is_foreign_dept bug in particular is a good example of why explicit validation against labeled ground truth matters — the code ran without throwing any errors and produced a plausible-looking column; only a deliberate feature-separation check against the known attack labels revealed that the signal was silently useless.